State University System

5-Year Capital Improvement Plan (CIP) FY 2026-27 through 2030-31

Summary of Projects

Ms. Azita Dotiwala

(561)297-0425

dashtaki@fau.edu

(PECO-Eligible Project Requests)

University Florida Atlantic University - BOT Approved June 10, 2025

Contact:

(name)

(phone)	(email)

| Priority No. | Project Title | Total Supplemental (Non PECO) funding | Total Prior PECO Funding | Projected Annual PECO Funding Requested |  |  |  |  |  | Programs to Benefit from Project | Net Assignable Sq. Ft. (NASF) | Gross Sq. Ft. (GSF) | Total Project Cost | Project Cost Per GSF | EPS Recommendation Date & Rec. # (1) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | FY26-27 | FY27-28 | FY28-29 | FY29-30 | FY30-31 |  |  |  |  |  |  |  |
| 1 | HEALTH PROFESSIONS TRAINING & RESEARCH FACILITY (P,C,E) | $ 26,973,750 | $ 10,000,000 | $ 70,921,250 |  |  |  |  |  | Sci. Eng. Nrsg. Med./Research | 94,787 | 150,000 | $ 107,895,000 | $ 719.30 | 8/12/2022 - 3.2 |
| 2 | S. E. WIMBERLY LIBRARY REMODEL/RENOVATION (P)(C) (C,E) | $ - | $ - |  | $ 3,920,000 | $ 16,000,000 | $ 20,480,000 |  |  | All Acad. Programs | 119,548 | 159,322 | $ 40,400,000 | $ 253.57 | 8/12/2022 - 1.1 / 2.7 |
|  |  |  |  |  |  |  |  |  |  |  |  |  | $ - |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | $ - |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | $ - |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | $ - |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | $ - |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | $ - |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | $ - |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | $ - |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | $ - |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | $ - |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | $ - |  |  |

1) Pursuant to s. 1001.706(12)c., F.S., new projects that have not already been partially appropriated funding must be Recommended in the latest Educational Plant Survey (EPS) in order to be included in the final prioritized list of projects (for the FCO LBR). If a project was partially appropriated funding without an EPS Recommendation, please cite the General Appropriations Act year and ($) amount(s) appropriated, for reference.

2

State University System

5-Year Capital Improvement Plan (CIP) FY 2026-27

Summary of Projects

('Back of Bill' Legislative Project Authorizations) *

(561)297-0425

dashtaki@fau.edu

University Florida Atlantic University - BOT Approved June 10, 2025	Contact:

Estimated Annual Operating & Maintenance Cost

| Project Name * | Brief Description of Project | GSF | Project Location | Project Cost | Project Funding Source(s) | Amount ($) | Funding Source(s) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Indoor Basketball Practice Facility - Phase I | Expansion to the existing arena to provide indoor basketball practice courts, locker rooms and offices for the coaching staff | 20,000 | Boca Raton, FL | $14,000,000 | Donor / Auxiliary | TBD | Athletics Operations |

* List all proposed FCO projects for FY 2026-27 to be constructed, acquired and financed by the university or DSO via Debt or P3 that require Legislative (Back-of-Bill) authorization. Projects meeting the requirements listed in s. 1010.62(7)(a) are Legislatively approved and do not require Legislative 'back-of-bill' authorization.

Form CIP-2C (Rev. 3/30/23)

State University System

5-Year Capital Improvement Plan (CIP) FY 2026-27 through 2030-31

# PECO Project Detail

University:   FLORIDA ATLANTIC UNIVERSITY		Project Priority #:	1

Project Address:	FAU Boca Raton Campus - 777 Glades Road

PROJECT NARRATIVE

Project Name:	HEALTH PROFESSIONS TRAINING & RESEARCH FACILITY (previously Health Sciences Training & Research Facility)

Broward, Martin and Palm Beach County house 3.2 Million residents with the numbers growing daily. The migration to Florida has led to a critical shortage in health care professionals and in fact, Florida ranked #41 of all states in overall healthcare in 2020. Florida has an estimated shortage of 60,000 nurses currently. A shortage of 17,000 doctors is anticipated in the near future. The FAU Health Professionals Building will be focused on ensuring a pipeline for developing a health care workforce for our region, trained to address our changing environment of today and tomorrow.

This 150,000 gsf facility will blend experiential learning for trainees with patient engagement and patient-oriented research. All colleges at FAU, including nursing, medicine, engineering, science, education, business, social work and arts and letters, will be able to expand their ability to train the needed workforce in an interprofessional environment. Our regional partners in Palm Beach, Broward and Martin counties have expressed a willingness to partner in faculty and learner experiences, recruitment ,and retention to ensure that we optimize the numbers and the depth and breadth of experiences of our health care professionals. Our joint academic endeavors will allow for the innovative solutions necessary to tackle the workforce crisis.

This facility will allow the colleges to expand their annual enrollment such that FAU could graduate over 300 nurses, 104 MDs, and 150 social workers a year. Resident training programs will expand to address the doctor shortage. Cross-disciplinary training in technology, engineering, business, and data science will ensure that the workforce of tomorrow has the necessary skills to serve the community's needs. Ultimately, this state-of-the-art facility will provide a workforce pipeline of health-related professionals for South Florida to allow for the data-driven delivery of healthcare the patients of our region deserve.

BUILDING SPACE DESCRIPTION  (account for all building space below)

Value Basis/Source: Estimated 1st Yr Deposit: Funding Source:

Comments:

Total construction cost or insurable value, whichever is greater, per Board Regulation 14.002

$

-

$

1,609,640

Carry Forward / Auxiliary / Indirect Cost Recover

The various sources of funds are identified as potential options which will contribute to the required reserve. The percentage and actual allocation will be evaluated on an annual basis.

Space Type

(per FICM)

Net-to-Gross

Net Sq. Ft.	Conversion	Gross Sq. Ft.	Unit Cost *

(NSF)	Factor	(GSF)	(per GSF)	Building Cost

NEW CONSTRUCTION

* Apply Unit Cost to total GSF based on Space Type

REMODELING / RENOVATION

-

-

-

-

-

Subtotal NASF:	-

'Other Assignable' E&G Space	-

Other Non-E&G Budget Entity Space	-

Total:	-

-

-

-

-

-

-

-

-

-

-

-

-

-

-

-

-

-

-

-

-

-

-

-

-

-

-

-

-

-

-

-

-

-

-

-

-

AFTER

BEFORE

Remodeling Projects Only

The project has been survey recommended as part of the 2022 Educational Plant Survey.

| RESERVE ESCROW PLAN |  |  |
| --- | --- | --- |
|  | Renovation/Remodeling Projects (1% per s. 1001.706(12)(c) F.S.) | New Construction Projects (2% per Board Regulation 14.002) |
| Estimated Bldg Value: $ - |  | $ 80,482,000 |

| Classroom | - | 1.65 | - | 455 | - |
| --- | --- | --- | --- | --- | --- |
| Research Lab | 56,561 | 1.6 | 90,498 | 611 | 55,303,083 |
| Teaching Lab | - | 1.5 | - | 500 | - |
| Office | 31,580 | 1.5 | 47,370 | 457 | 21,635,300 |
| Study | 5,646 | 1.4 | 7,904 | 361 | 2,855,227 |
| Instructional Media | - | 1.4 | - |  | - |
| Auditorium/Exhibition | - | 1.4 | - |  | - |
| Campus Support Services | 1,000 - | 1.4 | 1,400 - | 492 | 688,380 - |
| Subtotal NASF: | 94,787 |  | 147,172 |  | 80,481,991 |
| 'Other Assignable' E&G Space Other Non-E&G Budget Entity Space | - - |  | - - |  | - - |
| Total: | 94,787 |  | 147,172 |  | 80,481,991 |

| Grand Total: 94,787 |  | 147,172 |  | 80,482,000 |
| --- | --- | --- | --- | --- |

Basic Construction Costs Building Cost (from above) Environmental Impacts/Mitigation Site Preparation

Landscape / Irrigation Plaza / Walks

Roadway Improvements

80,482,000

Parking :	50	spaces Telecommunication Electrical Service

Water Distribution Sanitary Sewer System Chilled Water System Storm Water System

Energy Efficient Equipment

Subtotal: Basic Const. Costs

Other Project Costs

300,000

100,000

100,000

- 500,000

2,500,000

250,000

75,000

75,000

750,000

100,000

-

-	85,232,000

-

-

-

-

| PROJECT COMPONENT COSTS & PROJECTIONS |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Costs Incurred to Date | Year 1 | Year 2 | Projected Costs Year 3 | Year 4 | Year 5 | Total |

| Land / existing facility acquisition |  |  |  |
| --- | --- | --- | --- |
| Professional Fees |  | 6,582,800 |  |
| Fire Marshall Fees |  | 213,000 |  |
| Inspection Services |  | 422,300 |  |
| Insurance Consultant |  | 53,600 |  |
| Surveys & Tests |  | 45,000 |  |
| Permit / Impact / Environmental Fees |  | 5,000 |  |
| Artwork |  | 100,000 |  |
| Moveable Furnishings & Equipment |  | 11,000,000 |  |
| Project Contingency |  | 4,241,300 |  |
| Subtotal: Other Project Costs | - | 22,663,000 | - - - - |
| Total Project Cost: | - | 107,895,000 | - - - - 107,895,000 |

| PROJECT FUNDING |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Funding Received to Date (all sources) |  |  | Projected Supplemental Funding |  |  | Projected PECO Requests |  | Total Project Cost |
| Source | FY | Amount | Source | FY | Amount | FY | Amount |  |
| PECO* | 25-26 | 10,000,000 | Carry Forward | 25-26 | 6,973,750 | 26-27 | 70,921,250 |  |
|  |  |  | Donations/Gifts | 25-26 | 20,000,000 |  |  | Should equal Total |
|  |  |  | Others |  | - |  |  | Project Cost above |
|  |  |  |  |  | - |  |  |  |
|  |  |  |  |  | - |  |  |  |
| 10,000,000 |  |  |  |  | 26,973,750 |  | 70,921,250 | 107,895,000 |

State University System

5-Year Capital Improvement Plan (CIP) FY 2026-27 through 2030-31

# PECO Project Detail

University:   FLORIDA ATLANTIC UNIVERSITY		Project Priority #:	2

Project Address:	FAU Boca Raton Campus - 777 Glades Road

PROJECT NARRATIVE

Project Name:	S. E. WIMBERLY LIBRARY REMODEL/RENOVATION

Constructed in 1964 the S. E. Wimberly Library is a five story building which consists of over 160,000 gross square feet. Due to the age of the structure, this facility is in need of a major renovation to upgrade existing finishes, systems and technological needs within the building. The building requires new roofing, envelope enhancement and reconfiguration of all student spaces to better suit today's needs.

FAU's current Educational Plant Survey has identified study space as one of the highest priority needs. The proposed renovation will look to replace outdated collections, integrate more technology, and utilize remote storage options; thereby upgrading existing space to enhanced study and collaborative space. This project will promote student success, retention, and graduation.

The project has been survey recommended as part of the 2022 Educational Plant Survey.

| RESERVE ESCROW PLAN |  |  |
| --- | --- | --- |
|  | Renovation/Remodeling Projects (1% per s. 1001.706(12)(c) F.S.) | New Construction Projects (2% per Board Regulation 14.002) |
| Estimated Bldg Value: $ 26,200,000 |  | $ - |

BUILDING SPACE DESCRIPTION  (account for all building space below)

Value Basis/Source:	Total construction cost or insurable value, whichever is greater, per Board Regulation 14.002

Estimated 1st Yr Deposit:	$	262,000	$		- Funding Source:	E&G Operation / Carry Forward			0

Comments:

Space Type

(per FICM)

Net Sq. Ft.

(NSF)

Net-to-Gross Conversion Factor

Gross Sq. Ft.

(GSF)

Unit Cost *

(per GSF)	Building Cost

NEW CONSTRUCTION

-	-	-

-	-	-

-	-	-

-	-	-

-	-	-

-	-	-

-	-	-

-	-	-

-	-	-

Subtotal NASF:	-	-	-

'Other Assignable' E&G Space	-	-	-

Other Non-E&G Budget Entity Space	-	-

Total:	-	-	-

* Apply Unit Cost to total GSF based on Space Type

REMODELING / RENOVATION

Study	100,000	1.3	130,000	150	19,500,000

Office	16,204	1.5	24,306	160	3,888,960

Teaching Lab	3,344	1.5	5,016	275	1,379,400

-	-	-

-	-	-

-	-	-

-	-	-

-	-	-

-	-	-

Subtotal NASF:	119,548	159,322	24,768,360

'Other Assignable' E&G Space	-	-	-

Other Non-E&G Budget Entity Space	-	-	-

Remodeling Projects Only

BEFORE	AFTER

-	-

-	-

-	-

-	-

-	-

-	-

-	-

-	-

-	-

-	-

-	-

-	-

Total:	119,548	159,322	24,768,360	-	-

| Grand Total: 119,548 |  | 159,322 |  | 24,768,360 |
| --- | --- | --- | --- | --- |

Basic Construction Costs

Other Project Costs

| PROJECT COMPONENT COSTS & PROJECTIONS |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Costs Incurred to Date | Year 1 | Year 2 | Projected Costs Year 3 | Year 4 | Year 5 | Total |

| Building Cost (from above) |  | 13,300,000 | 11,500,000 | - |
| --- | --- | --- | --- | --- |
| Environmental Impacts/Mitigation |  |  | - | - |
| Site Preparation |  |  | - | - |
| Landscape / Irrigation |  |  | - | - |
| Plaza / Walks |  |  | - | - |
| Roadway Improvements |  |  | - | - |
| Parking : 0 spaces |  |  | - | - |
| Telecommunication |  | 600,000 | - | - |
| Electrical Service |  |  | - | - |
| Water Distribution |  |  | - | - |
| Sanitary Sewer System |  |  | - | - |
| Chilled Water System |  |  | - | - |
| Storm Water System |  |  | - | - |
| Energy Efficient Equipment | - | 800,000 | - | - |
| Subtotal: Basic Const. Costs | - - - | 14,700,000 | 11,500,000 | - |

| Land / existing facility acquisition |  |  |  | - | - |  |
| --- | --- | --- | --- | --- | --- | --- |
| Professional Fees |  | 2,543,600 |  |  | - |  |
| Fire Marshall Fees |  | 68,900 |  |  | - |  |
| Inspection Services |  | 270,500 |  |  | - |  |
| Insurance Consultant |  | 17,800 |  |  | - |  |
| Surveys & Tests |  | 117,200 |  |  | - |  |
| Permit / Impact / Environmental Fees |  |  |  |  | - |  |
| Artwork |  |  |  |  | - |  |
| Moveable Furnishings & Equipment |  |  |  | 8,500,000 | - |  |
| Project Contingency |  | 902,000 | 1,300,000 | 480,000 | - |  |
| Subtotal: Other Project Costs | - - | 3,920,000 | 1,300,000 | 8,980,000 | - |  |
| Total Project Cost: | - - | 3,920,000 | 16,000,000 | 20,480,000 | - | 40,400,000 |

| PROJECT FUNDING |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Funding Received to Date (all sources) |  |  | Projected Supplemental Funding |  |  | Projected PECO Requests |  | Total Project Cost |
| Source | FY | Amount | Source | FY | Amount | FY | Amount |  |
|  |  |  | Carry Forward |  |  | 27-28 | 3,920,000 |  |
|  |  |  | Donations/Gifts |  |  | 28-29 | 16,000,000 | Should equal Total |
|  |  |  | Others |  |  | 29-30 | 20,480,000 | Project Cost above |
|  |  |  |  |  | - |  |  |  |
|  |  |  |  |  | - |  |  |  |
| - |  |  |  |  | - |  | 40,400,000 | 40,400,000 |